Database:

|  |  |  |
| --- | --- | --- |
| **Main Task** | **Sub Task** | **Estimated Time** |
| Create entity model |  | 3h |
| Create tables | Add datatypes | 1,5h |
|  | Add relations | 1,5h |
| Accessor functions | Getter | 2h |
|  | Setter | 2h |
| Additional functions | Query functions | 8h |
|  | Helper functions | 8h |
| Additional Tasks | Bugs & Refactoring | 5h |
|  | Tests | 8h |
|  | Manual Testing | 1-2h |
|  | Code Review | 1-2h |
|  | Research | 6+h |
|  |  | **47+h** |