Einarbeitung:

|  |  |  |
| --- | --- | --- |
| **Main Task** | **Sub Task** | **Estimated Time** |
| Wissensstand | Sich selber Wissen aneignen | 18h |
|  |  |  |
| Installation Software/Tools | Installation PHPStorm | 30min |
|  | Installation VirtualBox | 30min |
|  | Installation Vagrant | 30min |
|  | Installation PHP | 30min |
|  | Installation Laravel | 30min |
|  | Installation Laravel Homestead | 30min |
|  | Installation Ubuntu | 30min |
|  | Installation MySQL | 30min |
| Einführungsveranstaltung | Einführung in PHPStorm | 30min |
|  | Einführung in Vagrant | 30min |
|  | Einführung in PHP | 1h |
|  | Einführung in Laravel | 30min |
|  | Einführung in Laravel Homestead | 30min |
|  | Einrichtung des Projektes | 2h |
|  |  | **27 h** |